Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 4 April 2026 |
| --- | --- |
| Team ID | SWTID-2026-3550 |
| Project Name | Streamlining Ticket Assignment For Efficient Support Operations |
| Maximum Marks | 5 Marks |

## Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register using email & password | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | User receives confirmation email | 1 | High | Team |
| Sprint-1 | Registration | USN-4 | User can register via Gmail | 2 | Medium | Team |
| Sprint-1 | Login | USN-5 | User can login with credentials | 1 | High | Team |
| Sprint-1 | Dashboard | USN-6 | User can view dashboard | 3 | High | Team |
| Sprint-1 | Ticket Creation | USN-7 | User can create support ticket | 3 | High | Team |
| Sprint-1 | Ticket Tracking | USN-8 | User can track ticket status | 2 | High | Team |
| Sprint-2 | Ticket Assignment | USN-9 | System auto-assigns tickets | 5 | High | Team |
| Sprint-2 | Role Management | USN-10 | Admin assigns roles | 3 | High | Team |
| Sprint-2 | Group Management | USN-11 | Admin creates groups | 3 | High | Team |
| Sprint-2 | Notifications | USN-12 | System sends notifications | 2 | Medium | Team |
| Sprint-3 | Workflow Automation | USN-13 | Configure ticket workflows | 5 | High | Team |
| Sprint-3 | Reassignment | USN-14 | Reassign tickets if needed | 3 | Medium | Team |
| Sprint-3 | Dashboard Enhancements | USN-15 | Advanced dashboard view | 2 | Medium | Team |
| Sprint-4 | Security | USN-16 | Implement role-based access | 4 | High | Team |
| Sprint-4 | Performance | USN-17 | Optimize system performance | 3 | Medium | Team |
| Sprint-4 | Final Testing | USN-18 | Perform system testing | 3 | High | Team |

## Project Tracker, Velocity & Sprint Plan

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 20 | 20 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 18 | 27 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 19 | 06 Mar 2025 |
| Sprint-4 | 20 | 6 Days | 08 Mar 2025 | 13 Mar 2025 | 20 | 13 Mar 2025 |

## Velocity Calculation

- Total Story Points per Sprint = 20

- Sprint Duration = 6 days

Average Velocity (AV) per day:

AV=206=3.33 story points/dayAV = \frac{20}{6} = 3.33 \text{ story points/day}AV=620​=3.33 story points/day

## Burndown Chart (Explanation)

- The burndown chart represents remaining work vs time

- X-axis → Days in Sprint

- Y-axis → Story Points Remaining

### Ideal Flow:

- Day 1: 20 points

- Day 3: ~10 points

- Day 6: 0 points

### Actual Flow:

- Work reduces gradually as tasks are completed

- Any delay or spike indicates blockers or issues

## Summary

- Agile methodology with 4 sprints ensures structured development

- Proper story point estimation helps track progress

- Velocity helps predict future sprint performance

- Burndown chart ensures transparency and timely delivery