Acceptance Testing

UAT Execution & Report Submission

| Date | 4 April 2026 |
| --- | --- |
| Team ID | SWTID-2026-3550 |
| Project Name | Streamlining Ticket Assignment For Efficient Support Operations |
| Maximum Marks | 4 Marks |

## 1. Purpose of Document

The purpose of this document is to describe the test coverage, defect status, and overall system readiness of the Streamlining Ticket Assignment for Efficient Support Operations project during the User Acceptance Testing (UAT) phase.

This report helps stakeholders understand:

- System stability

- Defect resolution status

- Readiness for deployment

## 2. Defect Analysis

This section summarizes defects identified during testing and their resolution status across severity levels.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 10 | 4 | 2 | 3 | 20 |
| Duplicate | 1 | 0 | 3 | 0 | 4 |
| External | 2 | 3 | 0 | 1 | 6 |
| Fixed | 11 | 2 | 4 | 20 | 37 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won’t Fix | 0 | 5 | 2 | 1 | 8 |

### Total Defects:

- Severity 1: 24

- Severity 2: 14

- Severity 3: 13

- Severity 4: 26

- Overall Total: 77

### Analysis Summary:

- Majority of defects are fixed (37) indicating good progress

- Some issues marked as By Design or Won’t Fix due to expected behavior or low impact

- Critical defects (Severity 1) have been largely addressed

## 3. Test Case Analysis

This section shows execution results of test cases.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Ticket Management System | 7 | 0 | 0 | 7 |
| User Interface (Client Application) | 51 | 0 | 0 | 51 |
| Security | 2 | 0 | 0 | 2 |
| Workflow & Routing | 3 | 0 | 0 | 3 |
| Notification System | 9 | 0 | 0 | 9 |
| Reporting Module | 4 | 0 | 0 | 4 |

### Total Test Cases:

- Total: 76

- Passed: 76

- Failed: 0

- Not Tested: 0

## 4. UAT Summary

- All critical functionalities such as ticket creation, automated assignment, role-based access, and workflow management are working as expected

- 100% test cases passed successfully

- No major blocking defects remain

## 5. Conclusion

The system has successfully passed the User Acceptance Testing (UAT) phase.
 It is stable, reliable, and ready for deployment, with all critical issues resolved and all functionalities performing as expected.